## Slide 1: Business Requirements Document (BRD)
Project: Call Center Performance Dashboard
Prepared by: Abhishek Kumar
Date: 25/08/2024

## Slide 2: Executive Summary
This project aims to create a Power BI dashboard that tracks key performance indicators (KPIs) relevant to call center operations. The dashboard will provide insights into overall customer satisfaction, call handling efficiency, and agent performance, enabling data-driven decisions.

## Slide 3: Project Scope
The scope of this project includes:
Creating a Power BI dashboard.
Tracking KPIs: Overall customer satisfaction, Calls answered/abandoned, Calls by time, Average speed of answer, and Agent. performance.
Ensuring data accuracy and real-time updates.
Providing a user-friendly interface for stakeholders to interact with the data.

## Slide 4: Data Analysis & KPIs
The following KPIs will be tracked using the provided call center dataset:
Overall Customer Satisfaction: Measure of customer happiness based on feedback scores.
Overall Calls Answered/Abandoned: Total number of calls categorized by their status.
Calls by Time: Number of calls grouped by specific time intervals.
Average Speed of Answer: Average time taken to answer calls.
Agent Performance Quadrant: Visualization of agents' average handle time vs. calls answered.

## Slide 5: Dashboard Requirements
The dashboard will include the following visualizations:
Bar charts for call volume by time.
Line charts for average speed of answer trends.
Scatter plots for agent performance quadrants
Gauges for customer satisfaction scores.
Slicers and filters to interact with data by date, agent, and call type.

## Slide 6: Technical Requirements
The project will utilize the following tools and technologies:
Power BI for data visualization and dashboard creation.
Excel for data preprocessing and storage.
Integration with existing data sources to ensure real-time updates.

## Slide 7: Timeline & Milestones
The project is expected to follow this timeline:
Week 1: Data collection and preprocessing.
Week 2: KPI definition and dashboard design.
Week 3: Dashboard development and testing
Week 4: Final review and stakeholder presentation.

## Slide 8: Stakeholders
Key stakeholders involved in this project:
Project Manager: Oversees the project timeline and deliverables.
Data Analyst: Responsible for data processing and KPI calculation.
Power BI Developer: Develops the dashboard.
Call Center Manager: Provides input on operational needs.
Claire: End-user of the dashboard.

## Slide 9: Risks & Mitigations
Potential risks and mitigations include:
Data Inaccuracy: Conduct regular data validation and cleaning.
Technical Issues: Ensure regular backups and use reliable tools.
Scope Creep: Maintain clear communication with stakeholders and adhere to the project plan.

## Slide 10: Conclusion & Next Steps
The next steps involve:
Finalizing the dashboard design.
Completing dashboard development and testing.
Scheduling a presentation with Claire and other stakeholders for feedback.
Thank you for your attention.